SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

# CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1023 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | Kamuri shara | Reg. No.: | 193525220 |
| Date: | 14 oct 2026 | Duration: | 60 minutes |

## Code of Conduct

I _______kamuri shara(192525220)___________________ (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: ____sharak_____________________

## Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders o Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories o Break down the requirements into Epics and formulate well-structured User Stories using the format: As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria o Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog o Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog o Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points o Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables o Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Agile Sprint Planning & User Story Work

- Identify the Project Vision and Stakeholders

  - Project Title

Online Bus Ticket Booking System

  - Project Vision

The vision of the Online Bus Ticket Booking System is to develop a user-friendly web application that allows passengers to search for buses, check seat availability, book tickets, make online payments, and cancel tickets easily.

The system reduces the time required for manual ticket booking and provides a convenient, secure, and reliable booking experience.

1.3 Project Objectives

The main objectives of the project are:

- To allow users to search for buses based on source, destination, and travel date.

- To display available buses, timings, fares, and seat availability.

- To allow users to select seats and book tickets online.

- To provide secure online payment facilities.

- To generate booking confirmations and electronic tickets.

- To allow passengers to cancel tickets according to the cancellation policy.

- To help administrators manage buses, routes, schedules, and bookings.

  - Stakeholder Identification

Stakeholders are the people who use, manage, develop, or benefit from the software system.

S. No.	Stakeholder	Role and Responsibilities

1	Passenger	Searches for buses, selects seats, books tickets, and cancels bookings.

2	Administrator	Manages buses, routes, schedules, fares, and user bookings.

3	Bus Operator	Provides bus details, seat information, and travel schedules.

4	Payment Gateway	Processes online payments securely.

5	Software Developer	Designs, develops, and maintains the application.

6	Tester	Tests the application and identifies defects.

7	Project Manager	Plans the project, assigns tasks, and monitors progress.

1.5 Benefits of the Project

Saves passengers’ time.

Reduces manual work.

Provides real-time seat availability.

Makes ticket booking easier.

Reduces booking errors.

Provides digital tickets and booking details.

Helps bus operators manage bookings efficiently.

- Create Epics and User Stories

  - What Is an Epic?

An epic is a large requirement that contains several related user stories. It is usually divided into smaller tasks that can be completed during multiple sprints.

Epics for the Bus Ticket Booking System

Epic ID	Epic Name	Description

E1	User Management	Allows passengers to register, log in, and manage their profiles.

E2	Bus Search	Allows passengers to search for buses and view available services.

E3	Seat Selection	Allows passengers to view and select available seats.

E4	Ticket Booking	Allows passengers to book tickets and receive confirmations.

E5	Online Payment	Allows passengers to pay for tickets online.

E6	Ticket Cancellation	Allows passengers to cancel bookings and request eligible refunds.

E7	Admin Management	Allows administrators to manage buses, routes, and schedules.

  - What Is a User Story?

A user story describes a software feature from the user’s point of view.

The standard format is:

As a <user>, I want <feature>, so that <benefit>.

User Stories

US1: User Registration

As a passenger, I want to register using my details so that I can create an account and book bus tickets.

US2: User Login

As a passenger, I want to log in securely so that I can access my account and bookings.

US3: Search for Buses

As a passenger, I want to search for buses using the source, destination, and travel date so that I can find suitable buses.

US4: View Bus Details

As a passenger, I want to view bus timings, fares, and seat availability so that I can choose a suitable bus.

US5: Select Seats

As a passenger, I want to select available seats so that I can reserve my preferred seats.

US6: Book Tickets

As a passenger, I want to book selected seats so that I can travel on my chosen bus.

US7: Make Online Payment

As a passenger, I want to pay online so that I can complete my ticket booking conveniently.

US8: Receive an E-Ticket

As a passenger, I want to receive an electronic ticket after successful booking so that I can show my ticket during boarding.

US9: Cancel Tickets

As a passenger, I want to cancel my ticket so that I can receive a refund according to the cancellation policy.

US10: Manage Bus Details

As an administrator, I want to add, update, or remove bus details so that the information displayed to passengers remains accurate.

- Define Acceptance Criteria

  - What Are Acceptance Criteria?

Acceptance criteria are specific conditions that a feature must satisfy before it can be accepted as complete.

They help developers understand the expected functionality and help testers verify whether the feature works correctly.

We can write acceptance criteria using the Given–When–Then format.

Given: The initial condition.

When: The user performs an action.

Then: The expected result.

  - Acceptance Criteria for User Stories

US1: User Registration

Given a passenger is on the registration page,

When the passenger enters valid details and submits the form,

Then the system should create the account and display a registration success message.

Additional conditions:

Required fields must not be empty.

Invalid email addresses must be rejected.

Duplicate accounts must be handled appropriately.

Passwords must be stored securely.

US2: User Login

Given a registered passenger is on the login page,

When the passenger enters the correct credentials,

Then the system should authenticate the passenger and open the account dashboard.

Negative condition: If the passenger enters incorrect credentials, the system should display an appropriate error message.

US3: Search for Buses

Given the passenger opens the bus search page,

When the passenger enters a valid source, destination, and future travel date,

Then the system should display buses matching the search criteria.

Additional conditions:

The source and destination must be valid.

The travel date must be valid.

The source and destination should not be identical.

If no buses are available, the system should display a suitable message.

US4: View Bus Details

Given the search results contain available buses,

When the passenger selects a bus,

Then the system should display its departure time, arrival time, fare, and available seats.

US5: Select Seats

Given a passenger has selected a bus,

When the passenger selects an available seat,

Then the system should mark the seat as selected and update the booking summary.

Additional conditions:

Already-booked seats must not be available for selection.

The system must prevent two passengers from confirming the same seat.

The system should revalidate seat availability before confirming the booking.

US6: Book Tickets

Given a passenger has selected available seats and entered the required passenger details,

When the passenger confirms the booking,

Then the system should create the booking after the required payment process succeeds.

US7: Online Payment

Given a passenger has reached the payment page,

When the passenger completes a valid payment successfully,

Then the system should record the payment and confirm the booking.

If payment fails, the system should display the failure status and avoid creating a confirmed paid booking.

US8: Receive an E-Ticket

Given a booking has been successfully confirmed,

When the passenger opens the booking details,

Then the system should display the electronic ticket with the booking ID, bus details, travel date, and seat numbers.

US9: Cancel Tickets

Given a passenger has a confirmed ticket eligible for cancellation,

When the passenger requests cancellation and confirms the action,

Then the system should cancel the booking according to the cancellation policy and initiate any applicable refund.

US10: Manage Bus Details

Given an administrator has logged in with authorized access,

When the administrator enters valid bus details and saves them,

Then the system should store the details and display the updated information.

Important: Acceptance criteria must be testable. A tester should be able to determine whether each condition has passed or failed.

- Prioritize the Product Backlog

  - What Is a Product Backlog?

A product backlog is an ordered list of features, improvements, and requirements needed to develop the product.

The product owner prioritizes the backlog based on:

Business value.

Customer requirements.

Technical dependencies.

Risk.

Development effort.

  - Product Backlog Prioritization

For this project, we can use the MoSCoW prioritization technique.

MoSCoW stands for:

M – Must Have: Essential features.

S – Should Have: Important features that can follow essential features.

C – Could Have: Useful features with lower priority.

W – Won’t Have for now: Features excluded from the current release.

Product Backlog Table

Priority	Story ID	User Story	Reason

Must Have	US3	Search for buses	Essential for finding available services.

Must Have	US4	View bus details	Helps passengers compare buses.

Must Have	US5	Select seats	Required to choose seats.

Must Have	US6	Book tickets	Main functionality of the system.

Must Have	US7	Make online payment	Required for completing online payments.

Must Have	US8	Receive an e-ticket	Provides proof of booking.

Should Have	US1	User registration	Enables account-based services.

Should Have	US2	User login	Allows passengers to access their accounts.

Should Have	US9	Cancel tickets	Supports changes in travel plans.

Should Have	US10	Manage bus details	Allows administrators to maintain bus information.

Could Have	US11	Apply discount coupons	Provides promotional offers.

Could Have	US12	Rate and review buses	Helps passengers share feedback.

Won’t Have for Now	US13	AI-based travel recommendations	Can be considered in a future release.

Note: This is an illustrative prioritization. In an actual project, the product owner may change the order based on business needs and dependencies.

4.3 Why Is Prioritization Important?

- Ensures important features are developed first.

- Helps deliver useful functionality early.

- Reduces the risk of wasting time on less important features.

- Improves customer satisfaction.

- Helps the team use available resources efficiently.

5.Plan the Sprint Backlog

5.1 What Is Sprint Planning?

Sprint planning is an Agile meeting in which the Scrum Team decides what work can be completed during the upcoming sprint and how the selected work will be performed.

For this example, we will plan a two-week sprint.

5.2 Sprint Goal

Sprint Goal: Develop the basic bus search and seat selection functionality so that passengers can search for available buses, view bus details, and select seats.

5.3 Selected User Stories for Sprint 1

Story ID	User Story	Priority	Story Points

US3	Search for buses	Must Have	5

US4	View bus details	Must Have	3

US5	Select seats	Must Have	5

Total		13

The total estimated effort is 13 story points.

These stories are selected because they provide the basic functionality needed before implementing the complete booking process.

5.4 Sprint Development Tasks

User Story US3: Search for Buses

Task ID	Development Task	Estimated Effort

T1	Design the bus search interface	3 hours

T2	Create the bus database structure	3 hours

T3	Develop the bus search logic	5 hours

T4	Connect the interface to the backend	3 hours

T5	Test bus search functionality	2 hours

Total estimated effort: 16 hours

User Story US4: View Bus Details

Task ID	Development Task	Estimated Effort

T6	Design the bus details page	2 hours

T7	Retrieve bus details from the database	3 hours

T8	Display timings, fares, and availability	3 hours

T9	Test bus details functionality	2 hours

Total estimated effort: 10 hours

User Story US5: Select Seats

Task ID	Development Task	Estimated Effort

T10	Design the seat layout	3 hours

T11	Display available and booked seats	4 hours

T12	Implement seat selection logic	5 hours

T13	Prevent duplicate seat bookings	4 hours

T14	Test seat selection functionality	4 hours

Total estimated effort: 20 hours

Sprint Backlog Summary

User Story	Estimated Effort

Search for Buses	16 hours

View Bus Details	10 hours

Select Seats	20 hours

Total	46 hours

The team should confirm that this workload is realistic based on its availability, skills, dependencies, and previous sprint velocity. The hour estimates are illustrative, not fixed commitments.

5.5 Sprint Activities

Period	Activities

Sprint Day 1	Sprint planning and requirement clarification

Days 2–4	Design and implement the bus search functionality

Days 5–6	Develop the bus details page

Days 7–9	Develop the seat selection functionality

Days 10–11	Integration and testing

Days 12–13	Fix defects and complete unfinished work

Day 14	Sprint review and retrospective

The team should adapt this schedule according to its actual working days and progress.

6.Estimate Effort Using Story Points

6.1 What Are Story Points?

Story points are a relative measure used by Agile teams to estimate the effort required to complete a user story.

They consider:

Complexity.

Amount of work.

Uncertainty.

Technical difficulty.

Story points do not directly represent hours or days.

6.2 Fibonacci Estimation Technique

Agile teams often use the Fibonacci sequence for estimating story points.

The common values are:

1, 2, 3, 5, 8, 13, 21

Larger stories receive higher values because they generally involve more work or uncertainty.

Example of Story Point Estimation

Story ID	User Story	Complexity	Story Points	Justification

US1	User registration	Medium	3	Requires a form, validation, and database storage.

US2	User login	Medium	3	Requires authentication and error handling.

US3	Search for buses	Medium	5	Requires search filters and database queries.

US4	View bus details	Low	3	Mainly retrieves and displays information.

US5	Select seats	High	5	Requires availability checks and protection against duplicate bookings.

US6	Book tickets	High	8	Requires booking creation and coordination with payment.

US7	Online payment	High	8	Requires payment gateway integration and failure handling.

US8	Receive an e-ticket	Medium	3	Requires ticket generation and booking details.

US9	Cancel tickets	High	5	Requires cancellation rules and refund handling.

US10	Manage bus details	Medium	5	Requires administrator access and create, update, and delete operations.

6.3 Justification of Estimates

Example 1: Search for Buses — 5 Points

This feature requires a search interface, input validation, database queries, and result display. Therefore, it is estimated at 5 points.

Example 2: View Bus Details — 3 Points

This feature mainly retrieves existing information and displays it to the user. Therefore, it is estimated at 3 points.

Example 3: Book Tickets — 8 Points

This feature involves passenger details, seat availability validation, booking creation, and coordination with payment processing. It has greater complexity and uncertainty, so it is estimated at 8 points.

6.4 Planning Poker

Planning Poker is a collaborative technique for estimating user stories.

Steps:

- The product owner explains the user story.

- Team members discuss the requirements.

- Each member selects a story-point value.

- All members reveal their estimates.

- Members discuss significant differences.

- The team agrees on a final estimate.

For example, if team members estimate a story as 3, 5, and 8 points, they discuss the reasons for their estimates and agree on a suitable value.

Benefit: Planning Poker encourages teamwork and helps reduce estimation bias.

- Define the Sprint Goal and Expected Deliverables

  - Sprint Goal

The goal of Sprint 1 is:

“To develop a functional bus search module that allows passengers to search for buses, view bus details, and select available seats.”

The sprint focuses on providing the foundation for the complete ticket booking process.

  - Expected Deliverables

At the end of Sprint 1, the team expects to deliver the following:

S. No.	Deliverable	Description

1	Bus Search Page	Allows passengers to enter the source, destination, and travel date.

2	Search Results Page	Displays buses matching the selected criteria.

3	Bus Details Page	Displays timings, fares, and seat availability.

4	Seat Selection Interface	Allows passengers to select available seats.

5	Database Integration	Retrieves bus and seat information from the database.

6	Tested Features	Confirms that the implemented functionality passes the agreed tests.

7	Working Software Increment	Provides integrated, tested functionality that meets the Definition of Done.

  - Definition of Done

The Definition of Done is a shared set of quality requirements that a user story must satisfy before the team considers it complete.

A user story is considered done when:

- Development is completed.

- The code follows the agreed coding standards.

- Unit tests are completed successfully.

- Integration tests are completed successfully.

- Acceptance criteria are satisfied.

- No unresolved critical defects remain.

- The feature is integrated into the working application.

- Necessary documentation is updated.

  - Expected Benefits

Passengers can search for buses conveniently.

Bus information can be displayed systematically.

Seat availability can be checked before booking.

The development team can collect feedback early.

The completed functionality can support future payment and ticket booking features.

- Sprint Review and Retrospective

Although the question paper lists seven main requirements, these two Agile activities help evaluate the sprint.

  - Sprint Review

A Sprint Review is conducted at the end of the sprint to inspect the completed work and gather feedback from stakeholders.

Activities:

Demonstrate the bus search page.

Show the search results.

Demonstrate the bus details page.

Test seat selection.

Collect stakeholder feedback.

Update the product backlog based on feedback.

  - Sprint Retrospective

A Sprint Retrospective is a meeting where the team discusses how to improve its working process.

What Went Well?	What Can Be Improved?

Requirements were clearly discussed.	Some tasks may need better time estimates.

Team members collaborated effectively.	Communication can be improved.

Basic features were completed.	Testing should start earlier.

Defects were identified during testing.	Technical risks should be discussed sooner.

The team uses these observations to improve the next sprint.

- Conclusion

The Agile Sprint Planning and User Story Workshop helps organize software development into manageable tasks.

In the Bus Ticket Booking System, the project vision and stakeholders are identified first. The requirements are divided into epics and user stories, and acceptance criteria are defined to make each feature testable.

The product backlog is prioritized according to business value and dependencies. High-priority user stories are selected for Sprint 1, and the team estimates their effort using Fibonacci story points.

- Finally, the sprint goal and expected deliverables are defined. Sprint review and retrospective meetings help the team gather feedback and improve continuously.

Thus, Agile sprint planning supports incremental development, better collaboration, early feedback, and the delivery of useful software features.

### Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |